### Summary of Understanding: DeepTech Hourly Marketplace MVP (Focus on Epics 3 & 4)

Based on the provided documents—the WhatsApp audio transcript (detailing front-end tasks for project handling and expert discovery) and the MVP Backlog PDF (outlining structured epics and stories)—the core **task** appears to be implementing **front-end functionality** for a buyer-facing platform in a deep-tech freelance marketplace. This aligns with **Phase-1 Credibility MVP**, emphasizing problem-first project intake and expert matching via rule-based systems. The audio positions this as a "front-end task" with backend API support from the team (e.g., Arush), while the backlog provides detailed user stories and acceptance criteria.

I'll break it down into **key components** from the documents, focusing on the discussed epics (3: Problem-First Project Intake; 4: Expert Discovery & Matching). This ensures a clear, actionable understanding for development. The platform involves **buyers** (posting deep-tech problems) and **experts** (vetted freelancers), with states managed collaboratively but locked post-assignment.

#### 1. **Epic 3: Problem-First Project Intake (Project Creation & Management)**

- **Overview**: Buyers define and manage projects in a structured way to attract suitable experts. This is the "first thing" in the audio—capturing project details via UI, then tracking lifecycle states. Editing is flexible pre-assignment but locked afterward to prevent changes once an expert accepts.

- **Key Stories & Requirements** (from Backlog ST-301 & ST-302, aligned with Audio):

| Story ID | User Story | Acceptance Criteria | Front-End Notes (from Audio/Backlog) |

|----------|------------|----------------------|-------------------------------------|

| ST-301 | As a Buyer, I want to define my problem clearly so I can get the right expert. | - Domain selection<br>- Problem description (text field)<br>- TRL (Technology Readiness Level) selection<br>- Risk category (tech/regulatory/scale)<br>- Expected outcome type | - UI for structured form (e.g., dropdowns for domain/TRL/risk, textarea for description).<br>- Validate inputs before creation.<br>- Handle file uploads if needed (implied for deep-tech context). |

| ST-302 | As a Buyer, I want to manage my projects in one place. | - Draft/Active/Completed status<br>- Editable before hiring<br>- Archive functionality | - Dashboard/panel to list projects with status badges (e.g., Draft: yellow, Active: green, Completed: blue).<br>- State transitions: Buyer or Expert can update (e.g., to Active on acceptance; to Completed on submission).<br>- Edit button (disabled post-acceptance).<br>- Search/filter by status. |

- **Audio-Specific Insights**:

- **States Defined**:

- **Draft**: Project created but no expert accepted (editable).

- **Active**: Expert accepted and working (no edits allowed).

- **Completed**: Expert submitted deliverables (e.g., credentials/insights).

- **Management Flow**: Centralized "projects" view for visibility. Use APIs for state updates (e.g., once freelancer accepts, lock edits).

- **Edge Cases**: Common edits pre-assignment; post-assignment, changes require admin intervention (not in MVP scope yet).

- **UI/UX Considerations**: Simple, intuitive forms and dashboards. Ensure mobile-responsive (WhatsApp context suggests quick access). Broad spectrum: "Project management functionality" as a holistic panel.

#### 2. **Epic 4: Expert Discovery & Matching (Search & Recommendations)**

- **Overview**: After project creation, buyers search or get auto-suggestions for experts. This is "rule-based" (not AI-driven)—pre-defined criteria match projects to vetted experts (from Epic 2). Audio emphasizes exploring rule-based logic (e.g., set rules like domain match + availability score) to suggest top 3-4 experts.

- **Key Stories & Requirements** (from Backlog ST-401 & ST-402, aligned with Audio):

| Story ID | User Story | Acceptance Criteria | Front-End Notes (from Audio/Backlog) |

|----------|------------|----------------------|-------------------------------------|

| ST-401 | As a Buyer, I want to search experts relevant to my problem. | - Search by domain<br>- Filter by availability<br>- Filter by hourly rate | - Search bar with autocomplete (domains).<br>- Filters as sidebar toggles/sliders (e.g., rate range: $50-200/hr; availability: calendar preview).<br>- Results grid/list with expert cards (profile pic, bio, rate, availability). |

| ST-402 | As a Buyer, I want expert suggestions based on my project intake. | - Rule-based matching<br>- Shows top 3 experts<br>- Explainable recommendations | - Auto-generate suggestions post-project creation (e.g., modal/panel: "Top Matches").<br>- Display "why" (e.g., "Matched 90% on AI domain + available next week").<br>- Rules to explore: Domain priority > Availability > Rate (discuss with team for exact logic). |

- **Audio-Specific Insights**:

- **Rule-Based Matching**: Set criteria (e.g., if project domain = "AI" and risk = "tech", prioritize experts with matching domain + high availability + rate under budget). Suggest top 3-4; not AI, so backend provides filtered list via API.

- **Separate Panels**: One for manual search (criteria-based), another for auto-suggestions (project-linked).

- **Criteria Examples**: Search by domain, availability (e.g., calendar slots), R-rate (hourly rate).

- **UI Collaboration**: Design first (e.g., wireframes for search results), then backend builds API. "Expert search and expert suggestions is another panel."

#### Overall MVP Context & Dependencies

- **Sprint Structure**: 2-week sprints; target end-to-end flow (buyer hires expert, expert logs hours with value tags, payments via escrow).

- **Dependencies**:

- Epic 1 (User Auth/Profile) for login roles.

- Epic 2 (Expert Onboarding) for vetted pool.

- Backend APIs for states, searches (audio confirms: "once an API you have got, you can manage it").

- **Out of Scope (for Now)**: Social login, AI matching, full disputes—focus on credibility via basic flows.

- **Exit Criteria**: 10 real engagements; ensure NDA/IP (Epics 8) and hour logging (Epic 6) tie back to project states.

This captures the **front-end focus** (UI management, panels/dashboards) while noting backend handoffs. If the task is to proceed (e.g., wireframes, code stubs, or clarify rules), let me know specifics—like sketching a rule-based example or prioritizing stories!